PRODUCT REQUIREMENTS DOCUMENT

AI Career Counselor Bot

Intelligent Career Discovery & Learning Pathway Platform

Version 2.0  —  Enhanced Edition

April 2026

CONFIDENTIAL

# Table of Contents

# 1. Executive Summary

This PRD defines the product scope, requirements, workflows, and launch plan for an AI Career Counselor Bot that helps users discover suitable careers, choose high-value learning tracks, identify relevant subjects, generate project ideas, and pursue useful certifications through an intelligent conversational interface.

The product combines account-based persistence, conversational career guidance, profile-aware recommendations, real-time labor market data, structured skill assessments, and personalized learning roadmaps in one application so users can move from self-discovery to action without switching tools.

This enhanced version (v2.0) introduces data-driven career comparisons, progress tracking, exportable career plans, AI safety guardrails, and a feedback loop system that were identified as critical gaps in the original specification.

# 2. Product Vision

The product should function as a practical digital career advisor that converts a user’s interests, strengths, background, and goals into clear, data-backed next steps—including career options, skill gaps, courses, projects, and certifications.

Unlike generic chatbots, the application preserves user context across sessions, integrates real-time labor market intelligence, organizes guidance into repeatable counseling stages, and tracks user progress so recommendations become progressively more personalized and actionable over time.

## 2.1 Vision Principles

- Data-Driven: Every career recommendation backed by labor market data, not just LLM opinion.

- Progressive Personalization: The system gets smarter with every interaction, building a richer understanding of the user.

- Action-Oriented: Every output includes concrete next steps with timelines, not just information.

- Transparent: Users see why a career was recommended, including salary data, demand trends, and fit rationale.

- Safe: AI guardrails prevent harmful advice, hallucinated credentials, or misleading salary claims.

# 3. Problem Statement

Students and early-career professionals face fragmented career information, limited access to personalized counseling, and difficulty translating interests into realistic learning and job pathways.

Existing guidance is split across aptitude tools, course platforms, college resources, and job information sources, creating friction and lowering follow-through. Specifically:

- Most career tools stop at naming career options without explaining why a path fits or what to do next.

- There is no single platform that connects self-discovery to skill assessment to learning plans to progress tracking.

- Generic chatbot advice lacks grounding in real labor market data, leading to outdated or region-irrelevant suggestions.

- Career planning spans weeks or months, but existing tools offer no continuity, re-engagement, or progress measurement.

- Users cannot compare career paths side by side using objective metrics like salary, growth rate, or skill overlap.

# 4. Goals and Non-Goals

## 4.1 Goals

- Help users identify career paths aligned with interests, strengths, and aspirations using data-driven recommendations.

- Recommend high-value course tracks and subjects that close skill gaps for target roles.

- Suggest portfolio-worthy project ideas tailored to chosen career paths.

- Recommend relevant certifications where they materially improve employability or credibility.

- Provide persistent chat sessions so users can return to prior guidance and continue the counseling journey.

- Enable side-by-side career comparison with salary, demand, and growth projections.

- Track user progress through personalized learning roadmaps with milestone completions.

- Export career plans as downloadable PDFs or shareable links for mentors and counselors.

- Implement AI safety guardrails to prevent hallucinated credentials, outdated industry claims, or harmful advice.

- Build a feedback loop so users can rate recommendations and the system improves over time.

## 4.2 Non-Goals

- Replacing licensed human counselors for high-stakes mental health, immigration, or legal advice.

- Providing guaranteed admissions, placements, or salary outcomes.

- Acting as a full job board, LMS, or applicant tracking system in the first release.

- Supporting offline-first functionality in the MVP.

- Providing region-specific visa or immigration pathway guidance.

# 5. Target Users

## 5.1 Primary Users

| Persona | Description | Key Need |
| --- | --- | --- |
| Exploring Student | High school or college students exploring career options and study choices | Discover what careers match their interests and what to study |
| Recent Graduate | Graduates choosing between roles, learning tracks, and certifications | Prioritize learning investments and build portfolio |
| Career Switcher | Early-career professionals considering transitions into higher-growth fields | Understand skill gaps and realistic transition timelines |

## 5.2 Secondary Users

- Parents or Mentors: Helping learners evaluate options; need shareable career plans and progress visibility.

- Institutional Counselors: May use the product as a guided support tool; need admin dashboards and aggregate insights.

## 5.3 User Needs

Users need personalized guidance that goes beyond naming careers and explains why a path fits, what subjects matter, what skills are missing, and what actions to take next—backed by real data.

They also need continuity (career planning spans multiple sessions), progress visibility (tracking learning milestones), and shareability (exporting plans for mentors or personal reference).

# 6. Core Value Proposition

The app offers one guided flow where a user can sign in, describe interests and strengths, receive tailored career suggestions backed by labor market data, compare role-aligned learning tracks, track their progress, and save or share the career plan for later refinement.

Its practical differentiators are:

- Data-Backed Recommendations: Career suggestions include salary ranges, demand trends, and growth projections from labor market APIs.

- Skill Gap Analysis: Structured assessments map current skills against target role requirements to produce precise learning plans.

- Career Comparison Engine: Side-by-side comparison of career paths on salary, growth, required skills, and time-to-entry.

- Progress Tracking: Kanban-style learning roadmap with milestone tracking and completion percentages.

- Exportable Plans: Career plans downloadable as PDF or shareable via link with mentors and counselors.

# 7. User Stories

## 7.1 Core User Stories (from v1.0)

- As a student, I want the app to suggest careers based on my interests and strengths so I can narrow my options.

- As a learner, I want recommended subjects and course tracks for a target role so I know what to study next.

- As an aspiring candidate, I want project ideas matched to my chosen path so I can build a strong portfolio.

- As a user, I want certification suggestions with rationale so I can avoid low-value credentials.

- As a returning user, I want my prior conversations saved so I can continue where I left off.

- As a registered user, I want secure authentication and session-linked history so my data stays associated with my account.

## 7.2 New User Stories (v2.0 Enhancements)

- As a user, I want to compare two career paths side by side (salary, demand, skills needed) so I can make an informed decision.

- As a learner, I want a visual roadmap showing what I’ve completed and what’s next so I stay motivated and on track.

- As a user, I want to take a short skill assessment so the AI can identify my exact gaps instead of guessing.

- As a user, I want to export my career plan as a PDF so I can share it with my mentor or print it.

- As a user, I want to rate recommendations so the system learns what advice works for me.

- As a user, I want the AI to show me real salary data and job demand when suggesting careers so I trust the advice.

- As a career switcher, I want to see how my existing skills transfer to a new field so I understand my starting position.

- As a returning user, I want to receive a reminder or check-in prompt after 7 days of inactivity so I stay engaged with my plan.

- As a user exploring careers conversationally, I want the AI to build my profile dynamically through our chat rather than making me fill out a static form.

# 8. Product Scope

## 8.1 In Scope for MVP (Phase 1)

- User registration, login, logout, and current-user session handling.

- Conversational onboarding that builds user profile dynamically through AI-guided questions.

- Chat-based AI counseling interface for discovery and follow-up questions.

- Career suggestions with fit rationale, salary ranges, and demand indicators.

- Recommendations for course tracks, subjects, projects, and certifications.

- Conversation session creation, retrieval, and deletion.

- Persistent backend storage for users, chat sessions, and messages.

- Basic AI guardrails: hallucination checks, source attribution, disclaimer generation.

- User feedback mechanism (thumbs up/down on individual recommendations).

## 8.2 In Scope for Phase 2

- Career comparison engine with side-by-side metrics visualization.

- Lightweight skill assessment quizzes mapped to career requirements.

- Progress tracking dashboard with learning roadmap and milestone completion.

- Exportable career plans as PDF with sharing links.

- Re-engagement notifications (email-based) for inactive users.

- Labor market data integration via external APIs.

## 8.3 In Scope for Phase 3

- Resume parsing, skill extraction, and transferable skill mapping.

- Aptitude assessments and scored career fit modules.

- Admin analytics dashboards and institutional counselor views.

- College, scholarship, or admission guidance integrations.

- Role-based access control beyond standard users.

- Mobile native app (iOS/Android).

- Multi-language support and regional labor market data.

## 8.4 Out of Scope

- Job application submission or applicant tracking.

- Direct integration with employer recruitment systems.

- Mental health counseling or therapy features.

- Visa or immigration advisory services.

# 9. Feature Requirements

## 9.1 Authentication System

The system must support email-based account creation and login, maintain authenticated sessions, and allow secure logout. The application should prevent anonymous access to user-specific history and ensure conversations are associated with the correct user account.

### Functional Requirements

- Register with email, username, password, and optional display name.

- Login with email and password; return JWT or session token.

- Persist authenticated user context across app navigation.

- Logout from any active session; invalidate token.

- Return the current authenticated user on reload when a valid session exists.

- Password reset via email verification link.

- Rate-limit login attempts to prevent brute force attacks.

- Optional: OAuth 2.0 social login (Google, GitHub) in Phase 2.

## 9.2 Conversational Onboarding (NEW)

Instead of a static profile form, the AI conducts a short conversational onboarding that feels natural and engaging. The system asks 5–8 smart questions, infers profile attributes, and confirms understanding before proceeding to counseling.

### Functional Requirements

- Trigger onboarding flow automatically for new users after first login.

- AI asks sequential questions about education level, interests, strengths, goals, and constraints.

- System extracts structured profile fields from conversational responses.

- User can review and edit the inferred profile before starting counseling.

- Profile can be enriched progressively through subsequent chat interactions.

- Store raw onboarding transcript alongside structured profile for context.

## 9.3 User Profile

The system maintains a user profile containing core context such as name, education stage, current role, interests, strengths, and career goals. These fields improve personalization quality and feed into the recommendation engine.

### Functional Requirements

- Create a profile at registration or through conversational onboarding.

- Edit profile details at any time through settings.

- Store counseling-relevant traits: interests, strengths, skills, education, work experience, constraints.

- Use profile attributes to influence recommendation prompts and outputs.

- Track profile completeness percentage and prompt users to fill gaps.

## 9.4 Conversational Counseling

The main interaction model is a chat assistant that delivers natural-language career guidance. The assistant provides clear, structured outputs that help users evaluate roles, not just open-ended text responses.

### Functional Requirements

- Accept free-text user questions and background details.

- Generate responses for career suggestions, subject selection, courses, projects, and certifications.

- Support multi-turn follow-up questions with full context retention.

- Preserve message order with timestamps.

- Tag sessions with a counseling stage (discovery, exploration, planning, tracking).

- Provide structured response blocks: career cards, comparison tables, action items.

- Include source attribution when citing salary data or demand statistics.

- Support quick-action buttons within chat (e.g., “Compare these two”, “Add to my roadmap”, “Export this plan”).

## 9.5 Session Management

Career guidance requires continuity, so the system must support multiple named conversations per user with session history and retrieval.

### Functional Requirements

- Create a new chat session with auto-generated or user-provided title.

- Fetch all sessions for the authenticated user, sorted by last activity.

- Open a prior session and load its messages.

- Delete a session with explicit confirmation before destructive removal.

- Track last activity time, message count, and counseling stage.

- Auto-archive sessions inactive for 90+ days.

## 9.6 Career Comparison Engine (NEW)

Users exploring multiple paths need a way to compare them objectively. The comparison engine presents side-by-side metrics for any two or three career paths the user is considering.

### Functional Requirements

- Allow users to select 2–3 career paths for comparison.

- Display comparison table with: median salary, salary range, demand growth rate, required education, key skills, time-to-entry, and transferable skills from current profile.

- Visualize comparison data with charts (bar chart for salary, trend line for demand).

- Highlight which path has the best fit score based on user profile.

- Allow saving comparison results to session history.

## 9.7 Skill Assessment System (NEW)

A lightweight, topic-specific quiz system that maps the user’s current skill level against what target roles require. This replaces guesswork with structured gap analysis.

### Functional Requirements

- Generate short assessments (10–15 questions) for specific skill areas relevant to a target career.

- Score results and map against role-specific skill requirements.

- Produce a skill gap report showing strengths, weaknesses, and priority learning areas.

- Feed assessment results into the recommendation engine for personalized course suggestions.

- Allow retaking assessments to measure skill improvement over time.

## 9.8 Progress Tracking & Learning Roadmap (NEW)

Users need visibility into their career development journey. The roadmap visualizes what they’ve done, what’s in progress, and what’s next.

### Functional Requirements

- Generate a personalized learning roadmap based on career target and skill gaps.

- Display roadmap as a kanban board (To Do, In Progress, Completed) or timeline view.

- Allow users to manually mark items as started, in progress, or completed.

- Show completion percentage and estimated time remaining.

- Trigger congratulatory messages and next-step suggestions when milestones are completed.

- Persist roadmap state across sessions.

## 9.9 Export & Sharing (NEW)

Career plans should be portable. Users must be able to export their plan for offline use or share it with mentors, parents, or counselors.

### Functional Requirements

- Export career plan as a formatted PDF including: career target, skill gap summary, learning roadmap, recommended courses, projects, and certifications.

- Generate shareable link (read-only) for a career plan snapshot.

- Include a QR code on PDF exports linking back to the live plan.

- Allow email-based sharing with custom message.

## 9.10 Feedback & Recommendation Quality Loop (NEW)

Without user feedback, recommendation quality cannot improve. The system must capture structured feedback at multiple touchpoints.

### Functional Requirements

- Thumbs up/down on individual AI responses and recommendation cards.

- Optional free-text feedback on why a recommendation was helpful or not.

- Track which recommended courses, projects, or certifications users actually pursue.

- Aggregate feedback data for prompt engineering improvements and model fine-tuning.

- Display a “Recommendation accuracy” metric in admin dashboard.

## 9.11 Re-Engagement System (NEW)

Career planning spans weeks or months. The system should proactively bring users back with contextual nudges.

### Functional Requirements

- Send email check-in after 7 days of inactivity with a personalized summary of their progress.

- Send milestone reminder when a roadmap item’s suggested deadline approaches.

- Allow users to opt out of notifications in settings.

- Track re-engagement effectiveness (open rate, return rate) as a product metric.

## 9.12 AI Safety & Guardrails (NEW)

The AI must not hallucinate credentials, recommend dying industries without disclosure, or provide advice that could cause real harm to a user’s career trajectory.

### Functional Requirements

- Validate certification names against a curated whitelist of recognized credentials.

- Flag career suggestions in declining industries with explicit warnings and context.

- Include disclaimers on salary data indicating source, date, and geographic scope.

- Implement prompt injection protection to prevent adversarial manipulation of counseling outputs.

- Rate-limit AI API calls per user to prevent abuse.

- Log all AI-generated recommendations for audit and quality review.

- Include a persistent disclaimer that AI advice supplements, not replaces, professional human counseling.

# 10. Recommendation Output Format

Recommendations should be organized into actionable categories so users can move from insight to execution. A strong response includes fit rationale, preparation steps, data-backed evidence, and alternate options when certainty is low.

### Response Structure

- Career Cards: Name, fit score, salary range, demand trend, required education, and 2–3 sentence rationale.

- Skill Gap Summary: Current skills vs. required skills with color-coded proficiency levels.

- Subjects to Focus On: Prioritized by impact on target role readiness.

- Course Tracks: Specific course names with platform, duration, cost, and relevance rating.

- Project Ideas: Portfolio-worthy projects with difficulty level, estimated time, and skills practiced.

- Certifications: Name, issuing body, cost, time investment, and whether optional or strongly recommended.

- 30–90 Day Action Plan: Week-by-week breakdown of concrete next steps.

- Data Sources: Attribution for salary figures, demand data, and industry projections.

# 11. Database Requirements

The backend should use a relational schema that supports authentication, user-linked chat history, skill assessments, learning roadmaps, feedback data, and extensibility for structured recommendations.

## 11.1 Core Entities

| Table | Key Fields | Purpose |
| --- | --- | --- |
| users | id, email, username, password_hash, name, education_stage, current_role, interests, strengths, profile_completeness, created_at | Identity and profile |
| chat_sessions | id, user_id (FK), title, current_stage, created_at, last_activity, is_archived | Session metadata |
| messages | id, session_id (FK), content, is_user_message, feedback_score, created_at | Chat history |
| skill_assessments | id, user_id (FK), skill_area, score, max_score, assessed_at | Assessment results |
| roadmap_items | id, user_id (FK), career_target, item_type, title, status, due_date, completed_at | Learning progress |
| career_comparisons | id, user_id (FK), session_id (FK), careers_compared, comparison_data, created_at | Saved comparisons |
| feedback | id, user_id (FK), message_id (FK), score, comment, created_at | Recommendation feedback |

## 11.2 Future Tables

- recommendation_snapshots — archived recommendation sets for audit trail.

- profile_assessments — detailed aptitude test results.

- audit_logs — system activity and AI output logging.

- saved_learning_plans — exported and shared plan records.

- notification_log — re-engagement email tracking.

# 12. Non-Functional Requirements

## 12.1 Security

- Passwords hashed with bcrypt (cost factor ≥ 12) or Argon2.

- All client-server communication over HTTPS in production.

- JWT tokens with short expiry (15 min access, 7 day refresh).

- User data access scoped to owning account; server-side ownership validation on every query.

- Rate limiting on auth endpoints (5 attempts per minute per IP).

- Input sanitization and parameterized queries to prevent SQL injection and XSS.

- GDPR-compliant data deletion: users can request full account and data removal.

## 12.2 Performance

- Session list and message retrieval under 200ms for typical personal histories (<100 sessions).

- AI response generation under 5 seconds for standard career queries.

- Career comparison data fetched and rendered under 3 seconds.

- Chat persistence and recommendation generation scalable independently.

- Database indexes on user_id, session_id, and created_at for all major tables.

## 12.3 Usability

- Simple chat-first UI with low-friction navigation and clear session history.

- Recommendations use plain language; avoid jargon unless the user asks for advanced detail.

- Mobile-responsive design (PWA-ready for Phase 2 native app).

- Keyboard navigation and screen reader support (WCAG 2.1 AA compliance).

- Support for light and dark mode themes.

## 12.4 Reliability

- Messages persisted atomically; failed sends surface clear retry behavior in the UI.

- Session deletion requires explicit confirmation.

- Automated database backups every 24 hours with 30-day retention.

- 99.5% uptime target for production environment.

## 12.5 Accessibility (NEW)

- All interactive elements accessible via keyboard.

- Color contrast ratios meet WCAG 2.1 AA minimum (4.5:1 for text).

- All images and charts include descriptive alt text.

- Screen reader-compatible ARIA labels on dynamic content (chat messages, roadmap items).

- Focus management for modal dialogs and session switching.

## 12.6 Internationalization (NEW — Phase 3)

- UI strings externalized for translation.

- Support for right-to-left (RTL) languages in layout.

- Labor market data regionalized (India, US, EU as initial targets).

- Currency and salary formatting localized.

# 13. UX Requirements

The app centers on a two-panel experience: conversation history in a sidebar and the active counseling session in the main pane, supporting continuity and quick switching between topics.

## 13.1 Key Screens

| Screen | Purpose | Key Elements |
| --- | --- | --- |
| Login / Registration | Account access | Email/password fields, social login buttons, password reset link |
| Conversational Onboarding | Dynamic profile building | AI chat interface with progress indicator, profile preview card |
| Main Chat Interface | Core counseling experience | Message area, input field, quick-action buttons, career cards |
| Session History Sidebar | Navigate past conversations | Session list with titles, timestamps, stage badges, search/filter |
| Career Comparison View | Side-by-side path analysis | Comparison table, charts, fit score badges, save button |
| Learning Roadmap Dashboard | Progress visualization | Kanban board or timeline, completion %, milestone markers |
| Profile Settings | Edit personal information | Editable fields, profile completeness bar, notification preferences |
| Export / Share Modal | Generate downloadable plan | PDF preview, share link, email input, QR code |

## 13.2 User Flow

The primary user flow follows this sequence:

- User lands on authentication screen and registers or logs in.

- New users enter conversational onboarding; AI asks smart questions to build profile.

- User reviews inferred profile and confirms or edits details.

- User starts a new session and asks for career guidance.

- AI returns tailored career suggestions with salary data, demand trends, and fit rationale.

- User asks follow-up questions, requests comparisons, or takes a skill assessment.

- AI generates a personalized learning roadmap based on the chosen career path.

- User tracks progress on the roadmap dashboard, marking items complete.

- User exports career plan as PDF or shares with a mentor via link.

- Returning users receive re-engagement prompts and continue from their last session.

# 14. Success Metrics

## 14.1 Product Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Registration-to-first-chat conversion | ≥ 80% | Event tracking: signup → first message sent |
| Users receiving complete recommendation set | ≥ 70% | Count sessions with all 5 recommendation categories delivered |
| 7-day returning user rate | ≥ 40% | Cohort analysis: users active again within 7 days |
| 30-day returning user rate | ≥ 25% | Cohort analysis: users active again within 30 days |
| Average sessions per user (30-day) | ≥ 3 | Total sessions / active users in rolling 30-day window |
| Career comparison feature adoption | ≥ 30% | % of active users who use comparison at least once |
| Roadmap item completion rate | ≥ 20% | Completed items / total roadmap items created |
| Export/share usage | ≥ 15% | % of users who export or share at least one plan |

## 14.2 Quality Metrics

- User satisfaction with recommendation relevance (thumbs up rate ≥ 75%).

- Rate of users who continue from discovery into learning-plan questions (≥ 50%).

- AI hallucination incident rate (< 2% of audited responses).

- Average feedback score on career suggestions (≥ 4.0/5.0).

- Re-engagement email open rate (≥ 30%).

# 15. MVP Release Criteria

The MVP is ready when authenticated users can:

- Create an account and log in securely.

- Complete conversational onboarding to build their profile.

- Start a session and exchange persistent messages with the counselor.

- Receive actionable recommendations in the five core categories (careers, subjects, courses, projects, certifications) with fit rationale.

- Provide thumbs up/down feedback on individual recommendations.

- Reopen or delete saved sessions without data corruption.

The launch version must also include: password hashing, user-specific data protection, basic AI guardrails (hallucination checks, disclaimer generation), rate limiting on auth endpoints, and mobile-responsive layout.

# 16. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Generic or low-quality AI advice | Low trust and low retention | Use structured prompts, require rationale, support follow-up clarification, integrate labor market data |
| AI hallucinations (fake certs, wrong salary data) | User makes bad career decisions | Validate certs against whitelist, source-attribute salary data, implement audit logging |
| Weak personalization | Recommendations feel repetitive | Collect profile context via conversational onboarding, reuse session history, implement feedback loop |
| Insecure auth handling | User data exposure | Hash passwords with bcrypt/Argon2, protect routes, validate ownership on every query, rate-limit auth |
| Session loss or message inconsistency | Frustrating user experience | Persist messages atomically, handle retries, automated backups every 24 hours |
| Scope creep into jobs/admissions/LMS | Delayed launch | Keep MVP focused on counseling and learning guidance; defer job matching to Phase 3 |
| Low user re-engagement | Users abandon plans mid-journey | Implement email check-ins, progress tracking, milestone celebrations |
| Prompt injection or adversarial use | Manipulated or harmful outputs | Input sanitization, prompt hardening, output validation, rate limiting |
| Outdated labor market data | Irrelevant salary or demand info | Refresh data quarterly, display data freshness dates, cite sources explicitly |

# 17. Technical Architecture

## 17.1 Suggested Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React (Next.js) with TypeScript | SSR for SEO, strong typing, large ecosystem |
| Backend API | Node.js (Express) or Python (FastAPI) | Async support, good LLM library ecosystem |
| Database | PostgreSQL | Relational integrity, JSON support for flexible profile fields |
| Cache | Redis | Session caching, rate limiting, real-time features |
| Authentication | Email/password with JWT + refresh tokens | Simple, scalable; OAuth 2.0 added in Phase 2 |
| AI Layer | LLM API (Claude/GPT) with structured prompts | Conversation orchestration, recommendation generation |
| Labor Market Data | BLS API, LinkedIn Economic Graph, or equivalent | Real salary/demand data for career recommendations |
| File Storage | S3-compatible object storage | PDF exports, user uploads (resumes in Phase 3) |
| Email Service | SendGrid or AWS SES | Re-engagement notifications, password reset |
| Monitoring | Sentry + application logs | Error tracking, AI output auditing |

## 17.2 Architecture Principles

- Separate AI orchestration layer from business logic to enable model swaps without code changes.

- Store all AI prompts as versioned templates, not hardcoded strings.

- Design the recommendation engine as a composable pipeline: profile context → labor market enrichment → LLM generation → validation → formatting.

- Use database transactions for message persistence to prevent partial writes.

- Implement feature flags for Phase 2/3 features to enable gradual rollout.

# 18. Open Questions

| Question | Context | Decision Needed By |
| --- | --- | --- |
| Should the MVP focus primarily on students, early professionals, or both? | Narrower focus enables tighter prompts and better UX | Before development starts |
| Will recommendations be entirely LLM-generated, or partially template-driven? | Templates improve consistency; pure LLM improves flexibility | During prompt engineering phase |
| Which labor market data API to integrate first? | BLS is free but US-only; LinkedIn has broader coverage but is paid | Before Phase 2 development |
| Are course recommendations curated manually, externally sourced, or AI-generated? | Manual curation is high-quality but unscalable | Before MVP launch |
| Is mobile web sufficient for launch, or is native mobile expected in Phase 2? | PWA can bridge the gap; native adds platform features | Before Phase 2 planning |
| What is the acceptable AI hallucination rate for launch? | Zero is unrealistic; need to define acceptable threshold | Before QA begins |
| Should skill assessments use AI-generated questions or a curated question bank? | AI generation scales better; curated has higher quality | Before Phase 2 development |

# 19. Phased Roadmap

## Phase 1: MVP (Weeks 1–10)

Core authentication, conversational onboarding, persistent chat sessions, career recommendations with fit rationale, basic AI guardrails, user feedback mechanism, and mobile-responsive UI.

## Phase 2: Intelligence Layer (Weeks 11–20)

Career comparison engine, skill assessments, learning roadmap with progress tracking, PDF export, shareable links, labor market data integration, re-engagement emails, and OAuth social login.

## Phase 3: Scale & Ecosystem (Weeks 21–32)

Resume parsing, transferable skill mapping, aptitude assessments, admin dashboards, institutional views, college/scholarship integrations, native mobile app, multi-language support, and regional labor market data.

## Phase 4: Platform (Weeks 33+)

Employer partnerships, mentorship marketplace, community features, API for third-party integrations, and advanced analytics with ML-driven recommendation optimization.

# 20. Changelog from v1.0

This section documents all additions and modifications made in the v2.0 enhanced edition:

| Area | Change | Rationale |
| --- | --- | --- |
| Conversational Onboarding | Added dynamic AI-guided profile building | Static forms have low completion rates; conversational feels natural |
| Career Comparison Engine | New feature: side-by-side career path comparison | Users can’t make informed decisions without objective metrics |
| Skill Assessment System | New feature: structured skill gap analysis | Self-reported interests are insufficient for precise recommendations |
| Progress Tracking | New feature: learning roadmap with milestone tracking | No visibility into journey = low follow-through |
| Export & Sharing | New feature: PDF export and shareable links | Career plans need to be portable and shareable with mentors |
| Feedback Loop | New feature: thumbs up/down + free-text feedback | Without feedback, recommendation quality cannot improve |
| Re-Engagement System | New feature: email-based check-ins and reminders | Career planning spans months; users need nudges to stay engaged |
| AI Safety & Guardrails | New feature: hallucination checks, source attribution, disclaimers | AI advice without guardrails can cause real career harm |
| Accessibility | Added WCAG 2.1 AA compliance requirements | Education-adjacent products must be accessible to all users |
| Internationalization | Added i18n and regional data support (Phase 3) | Expands addressable market beyond English-speaking regions |
| Security Enhancements | Added JWT details, rate limiting, GDPR compliance | Original PRD lacked specific security implementation details |
| Success Metrics | Added specific targets and measurement methods | Original metrics were unmeasurable without concrete targets |
| Database Schema | Added 4 new tables for new features | New features require structured data storage |
| Technical Architecture | Expanded stack with cache, monitoring, email, storage | Original stack was too minimal for production readiness |
| Phased Roadmap | Added timelines and Phase 4 | Stakeholders need timeline visibility for planning |

— End of Document —